Renfrewshire Council – Embedding Climate and Sustainable Procurement in the Housing-led Regeneration and Renewal Programme.

Contents

Background and objectives	1

Objectives and strategies	1

The Procurement Process	2

The Procurement	3

Embedding Sustainability	3

Scotland Excel framework and Tannahill Demolition	3

Environmental Question – Framework Level:	3

Renfrewshire Council mini-competition - Tannahill	4

Outcomes	5

Regeneration Programme Outcomes	6

Lessons learned	7

Embed climate questions in Regeneration projects.	7

Range of Programme requirements	7

Projects – specification and evaluating tenders	8

Developing knowledge, experience, confidence and collaboration	9

## Background and objectives

Background

This case study details how Renfrewshire Council sought to embed climate considerations into procurement requirements for the Housing-led Regeneration and Renewal Programme. This priority Programme aims to deliver modern, high quality, energy efficient and affordable council housing, with an investment of some £100 million over the 10 years to 2031.

Renfrewshire Council as landlord is responsible for more than 12,000 homes located in communities across Renfrewshire. Good quality, affordable, safe and warm housing is fundamental to the health and well-being of individuals and families as well as the sustainability of local communities and the success of the local economy.

## Objectives and strategies

Renfrewshire Council’s climate and local objectives, including how they relate to procurement, are set out in:

- Renfrewshire Council’s Plan for 2022 – 2027 which sets out the Council’s vision for Renfrewshire: "Creating a fairer Renfrewshire built on innovation, wellbeing and opportunity" and identifies five strategic outcomes:

  - Place - working together to enhance wellbeing across communities;

  - Economy - building an inclusive, green and resilient economy (matching people, skills and opportunities);

  - Fair - nurturing bright, happy and healthy futures for all;

  - Green - leading Renfrewshire to Net Zero; and

  - Living our values – making a difference together.

- Renfrewshire's Plan for Net Zero and Climate Change.

- Renfrewshire Council Procurement Strategy 2023/24 to 2025/26. The Council spent £256 million on procurement of works, goods, and services in 2022/23, with over £85 million on Construction and £62 million on Social Care & Services.

The Housing-led Regeneration and Renewal Programme comprises five requirements:

- new Builds

- upgrading works

- demolitions

- consultants (Site investigation, Quantity surveyors, Architects etc)

- external Environmental Works

The Programme includes the aim to ‘implement measures in Council housing stock to reduce carbon emissions by 68% (from 2020 levels) and work towards ensuring all Council housing stock has an Energy Performance Certificate (EPC) of B by 2030 where feasible’.

## The Procurement Process

Developing the Council’s approach

The Council, as set out in its Procurement Strategy, has embedded commitment to sustainability within procurements, including through:

- use of the Scottish Government’s Sustainable Procurement tools, including the Sustainability Test, and eLearning

- ensuring that all procurement officers and internal stakeholders are climate literate, with training on best practice in sustainability, climate, and the circular economy

- appropriate use of Single Procurement Document climate question 4C7

- including appropriate sustainability requirements in specifications, and KPIs

- ensuring expectations of internal and external stakeholders are clear to support the Sustainable Procurement Duty

- sharing case studies, such as this one and Sensor Monitoring Equipment for Social Housing Properties, and details of best practice, policies, and approaches with other procurement bodies to maximise the impact locally, nationally, and beyond

To ensure that the Regeneration Programme effectively supported the Council’s climate objectives and the above commitments, specialist support was obtained through the Scottish Government Sustainable Procurement Training Framework, which included advice, development/refinement of resources and processes, and workshops.

This case study describes the sustainability focus within the Programme and lessons learned through this pilot project. The intended audience comprises of those with responsibility for housing-led regeneration and renewal, corporate procurement team, corporate climate change teams and other stakeholders such as suppliers to the Scottish public sector

## The Procurement

The procurement chosen as a pilot project for the consultancy support was the demolition and site clearance of Council properties in the Tannahill area, Paisley. The requirement of the project was to demolish empty Council-owned domestic dwellings and clear the site, reducing anti-social behaviour whilst allowing for consideration of opportunities for redevelopment.

The procurement of the demolition was a call-off from Lot 2 (greater than £50,000 value) of the £60 million Scotland Excel Demolition and Deconstruction framework, awarded in 2024. The contract is for a 52-week period and had a value of approximately £630,000.

## Embedding Sustainability

This case study reflects a range of work undertaken to incorporate climate considerations into the procurement process in support of the Regeneration programme from Autumn 2023 to January 2025.

## Scotland Excel framework and Tannahill Demolition

The Scotland Excel framework had initial sustainability requirements for suppliers, including a scored question weighted at 3.5%.

Tenderers were required to provide a submission demonstrating how they would apply sound environmental management in the provision of Works under the Framework Contract, to minimise their impact on the environment.

## Environmental Question – Framework Level:

Detail how your organisation will provide a positive environmental impact within its operation in support of the Scottish Governments declared climate emergency with aims to maximize the circular economy to make Scotland a zero-waste society.

Tenderers were required to include in their response consideration of:

- reduction of carbon footprint

- plant vehicle and machinery usage

- recycling of material

- reduction of materials to landfill

- disposing of non-recyclable material

- dealing with noise and atmospheric pollution

- what tools they will apply to the framework to aide in measuring, validating and reporting to buyers

Contractors are also required to:

- comply with the Environmental Protection Act 1990, including ensuring that all relevant asbestos waste arising from the work is removed to a licensed disposal point using registered carriers.

- deliver whole life value for money, including waste minimisation and recycling in accordance with Scotland’s Zero Waste Plan, ensuring the disposal of only 5% of all waste to landfill by 2025 and applying circular economy outcomes through relevant re-use and recovery of materials.

## Renfrewshire Council mini-competition - Tannahill

Environmental Question – Contract Level

Having considered the specific scope of the Tannahill demolition requirement through Life Cycle Impact Mapping and the Sustainability Test, and in light of the Council’s net zero objectives, the mini-competition tender also included a scored question on Net Zero and Circular Economy. This question had a 5% weighting which asked for a detailed method statement describing how delivery of the works will support the Council’s Renfrewshire's Plan for Net Zero. Tenderers were required to:

‘Submit a detailed method statement describing how delivery of the works will support the Council’s  Plan for Net Zero. This includes the following measures, which should include any opportunities for innovative solutions:

- demonstrate compliance with waste regulations and the waste hierarchy

- meet, at least, the Scottish Government target to send a maximum of 5% of waste to landfill by 2025 and to reduce emissions

- how all arisings from the demolition are to be sorted, removed from site and where appropriate reused or recycled - This includes, after initial sorting on site, where all materials are taken for further treatment, which may include liaison with the Council regarding reuse of materials onsite or offsite.

- report the destinations (reuse, recycling, other recovery, landfill) to which these amounts are sent and their recovery rates, to include provision of copies of waste transfer and consignment notes.

- minimise emissions that arise from the use of energy, including from the use of plant, equipment and tools, and minimise carbon and air quality emissions from the use of vehicles

- Prevent pollution to air, land and water, arising from noise, dust, debris, hazardous waste and materials

- How the workforce delivering the works are trained to effectively support the Council’s Net Zero objectives

- How the bidder will ensure the above measures are implemented by relevant sub-contractors who will support delivery of the works

- Please detail how your organisation propose to objectively monitor and report, through Contract Management, the management of waste and demolition materials for this contract, in accordance with the waste hierarchy, and their final destination

There was also a requirement for community benefits (specifically at least 1 job for a minimum of 26 weeks for a young person from a recognised priority group, such as from the Council’s most deprived data zones), together with evidence of Fair Work First practices.

Requirements were monitored in accordance with the Council’s contract monitoring processes, as well as the piloted “Sustainability Scorecard” developed as part of the consultancy support. This included the specific sustainability KPIs set out for contract management and was reviewed at quarterly CSM meetings.

## Outcomes

Procurement Outcomes

The successful supplier has an Environmental Policy and Emissions Policy that is reviewed annually which includes measures such as use of a 100% renewable electricity supplier and all office lighting being low energy LED fitments. For the specific contract they committed that:

- on site Plant Equipment in intermittent use shall be shut down during the periods between work or be throttled to a minimum and, where practical, the use of HVO (Hydrotreated Vegetable Oil) will be utilised

- battery powered hand tools will be used in preference to petrol driven alternatives

- waste would be collected and segregated using a licensed Waste Management Contractor who provide detailed monthly waste reports - In the initial response it was anticipated that around 95% of all materials arising from demolition works will be recycled. In line with normal company outcomes only contaminated materials will be disposed of to landfill

- work would be done to support reuse and recycling charities in their efforts to prevent materials from entering landfill by segregating repairable items/materials for refurbishment by these organisations

- dust emissions would be monitored daily, and pressure washers would be used to minimise dust generated, as well as employing a water canon to suppress any airborne particles that do arise

## Regeneration Programme Outcomes

Given the scale and variety of construction projects and requirements involved in the Regeneration Programme a collaborative approach of adjustment to existing processes and development of new resources and guidance was undertaken between the procurement team, service departments, and sustainability experts. This was to support the focus on consideration of relevant climate, and other sustainability risks and opportunities and monitoring of outcomes. The range of support, developed resources, and extended guidance included:

- a matrix showing alignment of environmental and socio-economic risks and opportunities with the scope of the five potential requirements - New Builds, Upgrading works, Demolitions, Consultants, External Environmental Works.

- The Works KPI Scorecard

- Sustainability Tracker Scorecard

- General Sustainability Question Scoring Criteria

- a wider programme evaluation workshop

- sustainability evaluation scoring, matrix

- support for a priority team within procurement - Construction

To further support those involved in the procurement and management of Regeneration projects a workshop was held in January 2025. Some 17 representatives with responsibility for new-builds, retrofitting projects, climate change and others attended. The workshop considered the alignment from the scope of the project to the relevant balance between technical and outcomes-based specifications, tender requirements and the appropriate evaluation of responses regarding climate and other sustainability intended outcomes, using relevant examples.

It is expected that learning from the workshop will increase confidence in developing relevant climate requirements and differentiating responses to tender requirements.

## Lessons learned

The Council has a long-established and clear focus on environmental and social improvement through procurement. Given the scale, nature and importance of the Regeneration Programme, the Council recognised the opportunity to ensure that this would effectively support intended climate and other objectives through the procurement mechanism.

The following lessons are highlighted:

## Embed climate questions in Regeneration projects.

Some projects will represent a call-off from, for example, a Scotland Excel framework, where a range of requirements for suppliers to the framework have been established, including on climate.

Understanding the suitability of the framework and what has been incorporated within it, and whether there is an option and need to go further to, for example, reflect Renfrewshire Council’s net zero ambitions, or focus on specific issues within the call-off requirement, is an important consideration.

## Range of Programme requirements

The scope of individual Regeneration projects must be reflected in relevant and proportionate tender requirements.

There is inevitably some overlap between, for example, climate requirements that may be relevant for new-build and upgrading works, such as the approach to applying the waste hierarchy and the need to minimise emissions from use of vehicles to transport materials, equipment, plant and people. Consistency in these requirements where there is sufficient overlap will avoid duplication of effort.

Similarly, it is important to ensure that climate requirements reflect the scope of the project and the market for this. For example, there is a clear distinction between a project for consultancy, where there may be some limited travel and use of ICT, and a retrofitting project involving use of materials, equipment, energy, vehicles and potential generation of waste and a demolition project as described above.

## Projects – specification and evaluating tenders

Technical specifications establish a specific requirement, which suppliers must meet. This may include climate and other sustainability requirements, such as:

- the use of legally and sustainably sourced timber.

- responsibly sourced construction materials e.g. in accordance with BES6001

- a minimum recycled content of materials

- minimum waste reused and recycled levels

- waste must be managed in accordance with the waste hierarchy

- waste destination data will be required

- vehicles used – must meet EURO V/VI

- compliance with Non-Road Mobile Machinery Regs

- avoidance and handling of toxic materials

- site Specific Waste Management Plans

Reliance on technical specifications only makes the process of evaluating tenders easier (and bidders may be rewarded for going beyond some of these).

However, the inclusion of relevant outcome-based specifications and tender requirements enables differentiation of bidders according to their sustainability commitments and practices. This can encourage innovative solutions and support the transition to net zero and a circular economy.

When establishing the appropriate balance between technical and outcome-based requirements it is important to establish what a good response to outcome-based tender questions is. This must reflect the market for the requirement. Tenders may then be evaluated objectively, and this ensures a clear line of sight from the Council or public body objectives to relevant and proportionate requirements and appropriate evaluation of submissions.

Guidance can help with this, including that within Scottish Government Sustainable Procurement Tools guidance, Procuring resource efficient construction projects, Procuring for a Circular Economy Category Guidance.

## Developing knowledge, experience, confidence and collaboration

Progress has been made by the Council in embedding climate and other sustainability requirements within the Regeneration Programme, although it is understood that there remain further opportunities to improve.

Collaboration between corporate procurement, those responsible for procurement of Regeneration projects and climate change is important. This includes transferable lessons from Regeneration projects to others, avoiding some duplication of effort. For example, the workshop provided an opportunity to improve the confidence of key stakeholders to apply sustainability requirements in future procurements.